Project Review Prep - Meeting Notes

Date: 2026-09-17

Attendees: Project Manager, Data Lead, Testing Lead, Change Lead, PMO

Summary: The team agreed that the project can still meet the review timeline, but Data Validation and System Testing are the main pressure points.

Data Validation: Vendor extract v3 still has missing field definitions. Data team expects at least one more retest cycle before sign-off.

System Testing: Testing has not started because validation defects are still open and QA environment windows are limited.

Resource Notes: Change team mentioned SME availability is limited this week. No confirmed evidence that staffing is the root cause of testing delay.

Decision Needed: Management needs to decide whether to keep the current review date or approve a contingency plan if validation is not closed by Friday.

Open Question: Cutover checklist owner is not confirmed. Action item list may conflict with tracker owner fields.